Based on the handover docs and the current codebase, the right move this week is to turn the existing Week-1 scaffold into a real end-to-end RAG path, not to redesign the whole system. The docs already framed Week 1 as a thin service layer with placeholder retrieval/reasoning, and the frontend-to-backend bridge is already in place.

Right now, the practical baseline is:

- the widget already calls POST /api/v1/query

- source_chunks.embedding already exists in PostgreSQL

- RetrievalService is still keyword fallback

- ReasoningService is still a conservative stub

- the corpus is still only mock seed data

So the shortest path to “True RAG” is this sequence.

Step 1: lock the data contract and reset the embedding setup

Do this first, because your current backend is still in a demo embedding state.

What to do:

- Pick one embedding provider and one generation provider for the backend.

- Set a real embedding dimension in the backend config and database.

- Rebuild the early database now instead of doing migration gymnastics later.

Why:

- Your current .env uses EMBEDDING_DIMENSION=16, which is only suitable for toy testing, not a real embedding pipeline.

- If you start ingesting real legal text before fixing this, you will create avoidable rework.

Files to touch:

- legal-service/app/core/config.py

- legal-service/.env

- legal-service/scripts/bootstrap_db.py

- possibly legal-service/app/db/models.py only if you add new retrieval fields

Output of Step 1:

- clean .env with real RAG settings

- DB recreated with correct vector dimension

- one consistent jurisdiction convention, because the codebase currently mixes AU and Cth

Step 2: define the first real corpus for this week

Do not try to ingest the whole Australian immigration universe this week.

Use a narrow, high-value corpus first:

- a small set of legislation pages or extracts

- a small set of lawyer-reviewed guidance notes

- optionally a small case subset later

Recommended scope for week one of RAG:

- student visa refusal

- student visa cancellation

- consultation preparation / required documents

Why:

- You need retrieval quality before coverage breadth.

- A narrow, clean corpus lets you debug chunking, embeddings, reranking, and citation formatting properly.

Data model rule:
Each source should carry at least:

- title

- source_type

- authority

- jurisdiction

- url

- effective_date

- chunk metadata like section_ref, heading, topic

Step 3: build a real ingestion pipeline

This is the first major backend build step.

Add scripts that:

- read raw legal/guidance documents

- normalize text

- split by heading/section

- chunk into retrieval-sized units

- write LegalSource and SourceChunk rows without embeddings first

Do not start with a crawler unless you already have stable source parsing.
For this week, a controlled file-based ingestion path is better.

Suggested new files:

- legal-service/scripts/ingest_guidance.py

- legal-service/scripts/ingest_legislation.py

- maybe legal-service/app/services/ingestion_service.py

Chunking rule:

- preserve section boundaries

- keep chunks moderately small

- store heading and section reference

- avoid giant chunks that mix unrelated legal points

Good chunking matters more than fancy prompting at this stage.

Step 4: add embedding generation and backfill

After chunk rows exist, embed them in batch.

Add:

- an EmbeddingService

- a batch script to embed all chunks that have embedding IS NULL

Suggested files:

- legal-service/app/services/embedding_service.py

- legal-service/scripts/embed_chunks.py

Behavior:

- take chunk text

- call embedding API

- store vector in source_chunks.embedding

- run in batches

- make the script idempotent

Important:

- log failures per chunk

- do not stop the whole batch because of one bad row

- keep provider logic isolated in one service, not spread across retrieval code

Output of Step 4:

- a real vectorized corpus in PostgreSQL

Step 5: replace keyword fallback with hybrid retrieval

This is the core transition from fake RAG to real RAG.

Rewrite RetrievalService so it does:

- embed the user question

- run pgvector similarity search on source_chunks.embedding

- optionally run a keyword/full-text search branch

- fuse the candidate lists

- deduplicate and rerank

- return top chunks plus retrieval metadata

Files:

- legal-service/app/services/retrieval_service.py

Minimum viable hybrid strategy:

- vector search for semantic recall

- simple keyword branch for lexical precision

- reciprocal-rank-style merge or simple weighted merge

Why hybrid:

- legal questions often contain exact terms that keyword helps with

- semantic retrieval helps when wording differs from the source text

Do not overcomplicate reranking yet.
This week, a strong hybrid baseline is enough.

Step 6: replace the stub reasoning layer with grounded answer generation

Once retrieval is real, make generation real.

Rewrite ReasoningService so it:

- receives only retrieved chunks

- prompts the LLM to answer strictly from those chunks

- returns a structured QueryResponse

- produces real citations tied to chunk IDs

- explicitly surfaces uncertainty and missing facts

Files:

- legal-service/app/services/reasoning_service.py

Prompt requirements:

- answer only from retrieved material

- do not invent legal rules

- identify when the corpus is insufficient

- distinguish general information from case-specific legal advice

- cite the exact supporting chunks used

The output should still match your existing schema, because the widget bridge already depends on it.

Step 7: persist citations and retrieval evidence

Right now the service returns citations, but the backend should also persist what was actually used.

Update QueryService so that after generation it:

- stores Citation rows for the chunks used

- optionally stores retrieval metadata for debugging

- links the query outcome to the Matter

Files:

- legal-service/app/services/query_service.py

This matters because later you will want:

- lawyer review

- auditability

- debugging of hallucinations or bad retrieval

Step 8: patch the frontend to render real citations properly

There is a small but important mismatch in the current bridge.

The widget formatter currently looks for citation fields like source_title, but the backend schema returns title.
That means your citation labels will not display correctly once real RAG is working.

Files:

- chatbot/app/api/widget-chat/route.ts

- optionally chatbot/components/immigration-assistant-widget.tsx

What to do:

- map backend citation objects correctly

- display title + section reference + maybe source type

- keep the current simple widget contract, but make the sources visibly useful

This is a small patch, but it will make the RAG result look much more credible.

Step 9: create a small evaluation set before expanding corpus

Do not judge RAG by intuition alone.

Build a small benchmark:

- 20 to 30 representative immigration questions

- manually known expected source support

- examples with enough data and examples that should escalate

Measure at least:

- retrieval recall@k

- whether top chunks are relevant

- citation correctness

- answer groundedness

- false-confidence rate

This will save you from endlessly prompt-tuning a broken retriever.

Step 10: only after that, expand corpus breadth

When the pipeline is stable on a narrow corpus, then expand to:

- more visa categories

- more legislation

- lawyer-reviewed guidance

- selected cases

Do not add cases too early unless your retrieval metadata is already stable, because cases increase citation complexity fast.

Best execution order for this week

I would do it in this order:

- fix config, choose real embedding setup, recreate DB

- build ingestion for a narrow authoritative corpus

- batch-embed all chunks

- rewrite retrieval as pgvector + keyword hybrid

- rewrite reasoning as grounded LLM generation

- persist citations and retrieval debug

- patch widget citation rendering

- run a small evaluation set and tighten prompts/retrieval

What I would not do this week

I would not:

- crawl the whole web

- build complex auth or lawyer dashboards

- add advanced rerankers before the hybrid baseline works

- ingest too many source types at once

- chase UI polish before retrieval quality is proven

Concrete definition of “done” for this week

At the end of this week, you should be able to ask the widget a real immigration question and have the system:

- retrieve semantically relevant legal chunks from PostgreSQL

- generate an answer grounded only in retrieved chunks

- show usable citations

- ask for missing facts when needed

- escalate uncertain matters instead of bluffing

That would be your first true RAG milestone.

If you want, next I can turn this into an exact file-by-file implementation checklist for the backend, starting with config.py, embedding_service.py, and the rewrite of retrieval_service.py.

一、Week 2 核心目标（本质）

本周不是重构系统，而是：

👉 把 Week1 的“骨架”变成真正可用的 RAG 系统

当前状态：

前端 → 已经调用 /query ✔
数据库 → 有 embedding 字段 ✔
检索 → 还是关键词（假的） ❌
推理 → 还是模板（假的） ❌
数据 → 还是 mock ❌

👉 所以 Week2 本质：

Fake RAG → Real RAG

二、整体执行路线（10步）

Step 1：固定 embedding 配置（必须先做）

要做什么

- 选定：

  - embedding 模型

  - LLM 模型

- 设置真实 embedding 维度（比如 1536）

- 重建数据库

为什么

当前：

EMBEDDING_DIMENSION = 16 ❌（只是测试用）

如果不改：

👉 后面所有数据都要重做

修改文件

- config.py

- .env

- bootstrap_db.py

输出结果

- 正确 embedding 维度的 DB

- 统一 jurisdiction（现在 AU / Cth 混乱）

Step 2：定义“最小真实语料”

不要做的事

❌ 不要一次性导入所有移民法律

建议范围

只做：

学生签证（Student Visa）：
- 拒签（refusal）
- 取消（cancellation）
- 咨询准备

原因

👉 先保证检索质量，再扩大范围

数据结构要求

每条 source 至少有：

{
  "title": "...",
  "source_type": "...",
  "authority": "...",
  "jurisdiction": "...",
  "url": "...",
  "effective_date": "..."
}

Step 3：构建 Ingestion Pipeline（核心）

作用

👉 把原始法律 → 变成数据库数据

要做的

写脚本：

- 读取文档（PDF / HTML）

- 清洗文本

- 分块（chunking）

- 存 DB（暂时不 embedding）

推荐文件

scripts/
  ingest_guidance.py
  ingest_legislation.py

app/services/
  ingestion_service.py

分块原则（非常关键）

✔ 按 section / heading 切
✔ 保留法律结构
✔ 不要混多个条款
✔ chunk 不要太大

👉 这里决定检索质量上限

Step 4：Embedding 批处理

要做的

- 为所有 chunk 生成 embedding

新增模块

embedding_service.py
embed_chunks.py

行为

读取 chunk
↓
调用 embedding API
↓
写入 source_chunks.embedding

注意

- 批处理（batch）

- 可重复执行（idempotent）

- 单条失败不影响整体

输出

👉 数据库里有真实向量

Step 5：重写 Retrieval（核心升级）

当前：

关键词搜索 ❌

改成

query → embedding
↓
pgvector 相似度搜索
↓
+ keyword 搜索
↓
融合（hybrid）
↓
返回 top_k

文件

retrieval_service.py

最小 hybrid 策略

vector → 语义召回
keyword → 精确匹配
merge → 排序

为什么必须 hybrid

法律场景：

“s116 cancellation” → keyword更强
“visa problem” → vector更强

Step 6：重写 Reasoning（让AI“真正说话”）

当前：

模板拼接 ❌

改成

👉 严格基于检索结果生成答案

要求

✔ 只能用 retrieved docs
✔ 必须带 citation
✔ 不能 hallucination
✔ 必须表达不确定性

文件

reasoning_service.py

输出结构（保持不变）

{
  "answer": "...",
  "citations": [...],
  "confidence": "...",
  "next_action": "..."
}

Step 7：持久化 Citation（关键）

当前：

只是返回给前端 ❌

要做

写入数据库：

Citation 表

修改文件

query_service.py

为什么

后面要支持：

✔ 审计（audit）
✔ 律师复核
✔ debug hallucination

Step 8：修前端 citation 显示（小但关键）

问题：

前端字段 ≠ 后端字段

例如：

source_title vs title

修改文件

chatbot route.ts
widget.tsx

目标

让 UI 显示：

标题 + section + 来源

👉 提升可信度

Step 9：做 evaluation（很多人会忽略）

构建测试集

20–30个问题

测什么

✔ retrieval recall@k
✔ chunk相关性
✔ citation正确性
✔ grounded程度
✔ 是否误导（false confidence）

意义

👉 防止你“调prompt掩盖问题”

Step 10：再扩数据（最后才做）

当 pipeline 稳定后：

✔ 更多签证类型
✔ 更多法条
✔ case law

三、推荐执行顺序（最重要）

1️⃣ 修 config + 重建 DB
2️⃣ 做 ingestion（小数据）
3️⃣ embedding
4️⃣ 重写 retrieval
5️⃣ 重写 reasoning
6️⃣ 写 citation DB
7️⃣ 修前端
8️⃣ evaluation

四、本周不要做的事

❌ 全网爬虫
❌ UI优化
❌ 高级reranker
❌ 大规模数据
❌ CRM/booking系统

五、本周完成标准（定义清楚）

你必须达到：

用户问问题
↓
系统能：
✔ 从 DB 找到相关法律
✔ 用这些内容回答（不是胡说）
✔ 显示引用
✔ 能判断不确定 → 追问 / 转律师

六、一句话总结

👉 Week2 本质：

把“结构正确的骨架”
→
变成“有真实检索 + 有约束推理的法律RAG系统”

七、关键判断（客观）

你现在的难点不是：

❌ FastAPI
❌ 前端

而是：

✔ 数据（ingestion）
✔ 检索（retrieval）
✔ 约束推理（grounded reasoning）