# Week 3 Immigration AI Handoff Summary

Status after local RAG expansion, multi-turn memory, and controlled live official-source fallback

| Area | Current status |
| --- | --- |
| Multi-turn backend | Working. Conversation history and carried facts persist in Matter.metadata_json, and later turns are contextualized correctly. |
| Local retrieval | Working for strong local-corpus questions. Bridging-travel retrieval returns the right Home Affairs guidance pages. |
| Live fallback | Working end to end for freshness-sensitive questions. Genuine Student 'today/current' questions now trigger official Home Affairs live fetch. |
| Frontend alignment | Mostly fixed. Widget now reuses matterId, uses larger top_k, and can print debug information in terminal. |
| Main remaining weakness | Reasoning quality for action-oriented refusal questions remains too generic. The next design task is operation-based answerability contracts. |

# 1. What was accomplished in this conversation

• Reviewed the existing project handoff documents and aligned on the architecture: Next.js frontend/widget plus a separate Python FastAPI legal-service backend with PostgreSQL/pgvector.

• Reviewed the verified-answer pack from the lawyer and extracted the key legal-answer style: identify the operation, separate validity from grant, focus on decisive facts, give qualified conclusions, and surface practical migration risk.

• Expanded and repaired the local corpus. Official legislation and guidance were ingested; HTML snapshot parsing initially failed for key Home Affairs pages, so important pages were re-acquired as PDFs for reliable extraction.

• Verified database state after ingestion and embedding: the local corpus was embedded successfully and pgvector search was working.

• Patched retrieval ranking to prioritize the right official guidance pages for practical questions such as bridging-visa travel.

• Fixed true backend multi-turn persistence. Matter metadata now stores conversation_history, carried_intake_facts, latest_question, and last_contextualized_question.

• Designed and began implementing the new reasoning architecture: state machine + RAG + structured JSON + hard rules.

• Implemented the first live official-source fallback path. It now activates for freshness-sensitive questions and uses trusted domains only.

• Patched the frontend widget route and component to reuse matterId, send larger top_k, and expose debug signals.

# 2. Important debugging and fixes

## Corpus and retrieval

• SQL diagnostics showed a severe corpus imbalance: legislation volumes dominated chunk counts while real guidance pages were too thin or malformed.

• A key root cause was bad HTML parsing. Some guidance pages were reduced to junk like 'Chat available, press ALT plus 1 to open'. The fix was to re-save core Home Affairs guidance pages as PDFs and re-ingest them.

• Once those PDF-based guidance pages were ingested, retrieval for bridging travel improved substantially.

## Multi-turn backend

• There were several false starts with query_service.py and reasoning_service.py. Earlier generated files did not actually contain the intended multi-turn logic, and one version had a Python f-string syntax bug.

• After replacing the files with the corrected versions and fixing metadata persistence, the backend began storing conversation history and carried facts correctly.

• Verified example: a student-refusal conversation correctly carried forward issue_type=student_visa, visa_type=student, and refusal_date=12 March 2026 into later turns.

## Live fallback

• The first live-fallback test failed because live ephemeral citations were being persisted into the citations table even though they were not present in legal_sources. This caused a foreign-key violation.

• The persistence logic was then changed to skip ephemeral live citations.

• After that fix, the question 'What is the current Genuine Student requirement today?' successfully triggered live official retrieval and returned a good answer from current Home Affairs guidance.

## Frontend/widget alignment

• The frontend widget route originally used only the latest user text and did not reuse backend matterId.

• The widget route and component were patched so later turns reuse matterId, use top_k=8, and expose debug information.

• Terminal logging in the widget route made it possible to compare frontend behavior against Swagger and confirm whether contextualization, sufficiency gating, and live fetch were actually occurring.

# 3. Current system behavior

## Working examples

• Question: 'Can I leave Australia and come back if I only hold a bridging visa?' Local retrieval is sufficient. The system retrieves the correct Home Affairs guidance pages (Travel on a bridging visa, BVB, BVA), answers correctly, and does not trigger live fetch.

• Question: 'What is the current Genuine Student requirement today?' The local sufficiency gate marks this as freshness-sensitive, triggers live fetch against immi.homeaffairs.gov.au, and returns the correct current GS/GTE explanation.

## Still weak

• Question: 'My student visa was refused. What should I do next?' The current answer is still too generic. It focuses on document gathering and refusal-context material but does not yet provide strong next-step, review-rights, or deadline-aware guidance.

• Frontend debug for that question showed the core issue clearly: localSufficient=true and no live fetch, even though the retrieved source set did not actually cover action-oriented next steps. This means the current sufficiency gate is too permissive for operation types such as refusal next steps.

# 4. Architectural decision reached

• Do not solve weak answers with one-off ad hoc rules.

• Use an operation-based answerability framework.

• The proposed principle is: classify the user's operation type, define mandatory fact slots and mandatory source classes for that operation, compute fact coverage and source coverage, and only then permit specific answer modes.

## Planned reasoning backbone

• State machine for control flow.

• RAG as the primary evidence path.

• Controlled live retrieval from trusted official sources as fallback.

• Structured JSON between nodes.

• Hard rules outside the model for safety, escalation, confidence caps, and live-fetch triggers.

# 5. Files generated or patched during this conversation

• Guidance design document: combined_reasoning_live_retrieval_plan.docx.

• Foundational backend files: app/schemas/state.py, app/services/state_machine.py, app/services/fact_extraction_service.py, app/services/live_retrieval_service.py, app/services/policy_rules.py.

• Patched backend files: query_service.py, reasoning_service.py, retrieval_service.py, plus state_machine.py updates.

• Patched frontend files: app/api/widget-chat/route.ts and components/immigration-assistant-widget.tsx.

• Several intermediate generated files were wrong or partial. The local repo should be treated as the source of truth, not every exported filename from the chat.

# 6. Recommended next conversation starting point

• Begin from the current working state: multi-turn memory works, local retrieval works, live official fallback works, and frontend debug is available.

• Do not revisit corpus ingestion, multi-turn memory, or widget alignment unless a new bug appears.

• Focus next on implementing operation profiles / answerability contracts so the assistant can distinguish between document-preparation guidance and real next-step / review-rights / deadline guidance.

• A good next implementation unit would be an operation profile registry plus policy-rule integration for operations such as student_refusal_next_steps, review_rights, review_deadline, bridging_travel, 485_requirements_overview, and document_checklist.

# 7. Concrete verification checks to keep using

• For backend multi-turn state: inspect matters.metadata_json and confirm conversation_history, carried_intake_facts, latest_question, and last_contextualized_question are present and updated.

• For widget/frontend behavior: inspect Next.js terminal logs from the debug widget route, especially sessionId, matterId(in/out), effectiveQuestion, localSufficient, needLiveFetch, liveFetchUsed, topTitles, and policy.

• For live fallback: test with current/freshness-sensitive questions and verify live_fetch_used=true plus live_domains_used showing trusted official domains only.

End of handoff summary