Your plan is good, with one adjustment:

Do not start from “learning the whole stack.” Start from building the thinnest working legal pipeline inside chatbot.zip, and learn only the exact pieces needed for that pipeline.

For your situation — strong ML background, weak frontend/backend, a few weeks only — that is the right strategy.

The llm-zoomcamp repo is useful for just-in-time learning, especially for RAG, vector search, evaluation, monitoring, hybrid search, reranking, and an end-to-end project mindset. It is a 10-week course, but you should treat it as a parts bin, not a curriculum to complete. Its modules cover RAG basics, vector search, evaluation, monitoring, hybrid search, reranking, and an end-to-end project, which aligns well with the hard parts of your legal assistant. (GitHub)

## My view on your proposed order

You said step 5 and 6 should be first and most important. I agree, with one refinement:

- Step 5: database + retrieval layer

- Step 6: retrieval architecture

These should be your first build steps, because they are the core of “reliable and current” legal answers.

But before them, add one tiny “Step 4.5”:

- Step 4.5: ingest a very small legal corpus manually

That means: do not begin with a full crawler. For the first 1–2 weeks, manually curate a small but high-value corpus:

- a few key legislation pages from the Federal Register of Legislation, which is the authorised source for Commonwealth legislation (GitHub)

- a few official Home Affairs pages for process guidance (GitHub)

- a few AustLII cases for similar-case retrieval, noting AustLII’s access-policy considerations for automated use (GitHub)

That lets you build the retrieval system before you build a complicated ingestion pipeline.

## What I think you should do in a few weeks

### Phase 1: make chatbot.zip legally useful fast

Keep the current repo as:

- website shell

- chat UI

- auth/session if needed

- widget

Then add a separate Python legal service beside it:

- FastAPI

- PostgreSQL + pgvector

- ingestion scripts

- retrieval API

- reasoning API

That is much better than trying to cram all legal processing into the Next.js server.

So the architecture becomes:

- Next.js repo = UI + chat widget + session

- Python service = legal ingestion + retrieval + reasoning

This fits your background much better.

## Why this is the right plan for you

Because your comparative advantage is:

- ML / embeddings / reranking / prompting / reasoning pipelines

- not frontend polish

- not full-stack framework mastery

So you should put your effort into:

- document chunking

- metadata schema

- hybrid retrieval

- reranking

- legal reasoning workflow

- answer validation

and only do the minimum needed in frontend/backend.

## What not to do

Do not spend the next two weeks learning:

- advanced Next.js patterns

- systematic React

- full AWS architecture

- full legal crawling automation

- LangGraph plus three other orchestration frameworks at once

That would derail the delivery schedule.

## The best practical build plan

### Week 1: stabilize the existing site and define the legal schema

Goal: make the current website a thin shell around a legal backend.

Implement:

- structured intake fields

- legal source schema in PostgreSQL

- chunking format

- citation format

- one Python FastAPI service

Tables:

- legal_sources

- source_chunks

- cases

- citations

- matters

- intake_answers

At this stage, do not worry about full production engineering.

### Week 2: retrieval MVP

Goal: the agent can answer by citing the right material.

Implement:

- manual ingestion of a small corpus

- embeddings

- pgvector

- keyword search

- metadata filters

- top-k retrieval

- simple reranking

This is where llm-zoomcamp is most useful to you:

- Module 1 for RAG framing

- Module 2 for vector search

- Module 5 for hybrid search and reranking

- Module 3 later for evaluation (GitHub)

### Week 3: lawyer-authored reasoning flow

Goal: the model does not just summarize retrieval; it follows legal workflow.

Implement:

- issue classification

- missing-facts questions

- legislation retrieval first

- case retrieval second

- lawyer-authored reasoning template

- structured answer:

  - issue

  - controlling law

  - similar cases

  - candidate pathways

  - risk factors

  - next steps

  - escalation flag

This is the part that makes the system valuable.

### Week 4: reliability and demo polish

Goal: make it defensible enough to show the lawyer.

Implement:

- citation-required answers

- “no answer without authority”

- confidence labels

- escalation on high-risk matters

- logging

- lawyer review view or at least downloadable summary

If time remains:

- small update jobs

- better UI copy

- booking workflow

## Concrete recommendation on learning

Use llm-zoomcamp like this:

- do not study it sequentially

- open only the modules needed for the task at hand

- copy patterns, not the whole stack

- ignore Elasticsearch/OpenSearch unless the idea is essential

- adapt the concepts to PostgreSQL + pgvector, because that is the right cost/complexity trade-off for your project

So yes, learning alongside implementation is the right idea. But it should be:

- implementation-first

- tutorial-second

- only the exact concepts you need this week

## My strongest recommendation

Build the first production candidate around this narrow MVP:

- user asks a question

- system gathers a few structured facts

- retrieve current legislation

- retrieve a few similar cases

- run lawyer-authored reasoning template

- return a cited answer + recommendation to consult lawyer if needed

If you can make that work reliably, you already have a strong first production version.

## The key technical choice

For the next few weeks, use:

- existing chatbot.zip for UI

- Python FastAPI for legal backend

- PostgreSQL + pgvector

- OpenAI embeddings + reasoning model

- manual/small-batch ingestion first

- hybrid retrieval

- simple reranker

- no OpenSearch

- no large crawling system yet

That is the fastest route to something real.

## Bottom line

Your plan is sound if you narrow it:

- Yes, step 5 and 6 are the right early priorities.

- Add a tiny manual-ingestion step before them.

- Use llm-zoomcamp selectively as a reference, not as a course to finish.

- Keep chatbot.zip as the shell.

- Put the real intelligence in a Python legal backend.

- Optimize for a demoable, cited, retrieval-grounded legal assistant in a few weeks, not for architectural perfection.

The next thing to do is define the exact MVP backlog for Week 1, file by file.