# Week 2 Development Handoff Summary

Project: Immigration legal-service website and RAG-backed legal assistant
Period covered: This conversation (end of Week 2)
Purpose: Carry forward the exact technical progress, bugs, fixes, and current system state into the next conversation.

Executive summary. During this conversation, the legal-service backend was upgraded from a Week 1 scaffold into a functioning narrow-domain RAG system. We completed the core pipeline: database reset/alignment, curated-source ingestion, embedding generation, pgvector retrieval, grounded reasoning, citation persistence, frontend widget integration, route cleanup, and a first native-knowledge expansion for Student visa Subclass 500. The main late-stage issue was not retrieval itself but brittle reasoning behavior caused by missing backend API-key wiring and over-strict fallback logic. That OpenAI configuration issue was diagnosed and fixed. By the end of the week, the system could answer in-domain immigration questions with grounded citations, while refusing unsupported specificity more cautiously than before.

# 1. Starting Point at the Beginning of This Conversation

• The frontend widget was already connected to the FastAPI backend, and the Week 1 bridge patch had been applied.

• The legal-service backend still used placeholder retrieval/reasoning in spirit, even though the overall architecture was already in place.

• The database schema already included an embedding column, but the real end-to-end RAG path was not yet complete.

• The week’s goal was explicitly to implement the true RAG function based on the current progress, not to redesign the whole system.

# 2. Step-by-Step Work Completed This Week

## 2.1 Step 1: Lock the data contract and reset the embedding setup

A clear embedding contract was chosen: OpenAI embeddings with text-embedding-3-small, 1536 dimensions, cosine distance, pgvector storage, and canonical jurisdiction/source-type normalization.

PostgreSQL had already been upgraded by the user from 14.22 to 17.9, so the project moved forward on PostgreSQL 17.

A backend patch set was generated for config cleanup, embedding service creation, smoke testing, and frontend/backend jurisdiction alignment.

A major environment problem surfaced during reset: the app user did not own schema public. This was diagnosed as a PostgreSQL ownership issue rather than a Python problem.

The fix path included checking the real database and user from DATABASE_URL, identifying that the app used immigration_legal as rico_local, and then repairing ownership/permissions in the correct database.

A safer reset strategy was also adopted: dropping and recreating tables instead of relying on full schema deletion.

The real hidden bug was later identified in scripts/reset_db.py: it imported Base but did not import app.db.models, so Base.metadata was incomplete during drop_all/create_all. After adding from app.db import models, the database truly rebuilt against the new model definition.

The step concluded successfully with a smoke test showing model=text-embedding-3-small and dimension=1536.

## 2.2 Step 2 and Step 3: First real corpus + first real ingestion pipeline

A narrow first corpus was chosen rather than an overly broad legal crawl. The initial topics were student visa refusal, student visa cancellation, consultation preparation, and selected legislative extracts.

Five JSON source files were created in the backend ingestion format.

A real ingestion pipeline was implemented in curated-file form via app/services/ingestion_service.py and scripts/ingest_sources.py.

The ingestion succeeded with 5 sources inserted and 15 chunks created initially.

This stage established the correct pattern: one row per source in legal_sources and one row per chunk in source_chunks, with embeddings left null until the embedding step.

## 2.3 Step 4: Embedding all chunks into pgvector

An embedding service and batch embed script were created so all source_chunks.text rows with embedding IS NULL could be embedded and updated in PostgreSQL.

The first embed attempt failed with expected 16 dimensions, not 1536. This exposed a schema-rebuild mismatch rather than an OpenAI problem.

After fixing reset_db.py to import ORM models before Base.metadata.drop_all/create_all, the source_chunks.embedding column was finally recreated as vector(1536).

The user then re-ran reset, ingestion, and embedding successfully, completing the first working vectorized corpus.

## 2.4 Step 5: Replace keyword fallback retrieval with real pgvector retrieval

app/services/retrieval_service.py was replaced with a real retrieval implementation that embeds the user question, searches source_chunks.embedding by cosine distance, keeps jurisdiction and source-type filters, and fuses vector retrieval with a lexical branch using reciprocal rank fusion.

This step converted the backend from a mostly scaffolded retrieval design into an actual retrieval system grounded on pgvector data.

The result was a live retrieval_debug path showing real hybrid retrieval rather than only placeholder logic.

## 2.5 Step 6: Replace the Week 1 reasoning stub with grounded LLM reasoning

The first replacement of reasoning_service.py used a grounded LLM approach with OpenAI. It removed Week 1 placeholder text and forced the answer generation stage to use retrieved chunks.

query_service.py was also updated so queries created or updated Matter rows and persisted Citation rows for the current answer.

Several integration mismatches surfaced and were fixed along the way: the route used service.run while the new service exposed handle_query; then get_db was missing in app.db.session; then QueryService assumed Matter(summary=...), which was incompatible with the real Matter schema.

The actual Matter columns were inspected and the service was rewritten against the real schema fields: session_id, issue_summary, status, issue_type, visa_type, risk_level, last_user_message_at, and metadata_json. Citation persistence was aligned with the real Citation columns, including quote_text and used_for.

## 2.6 Frontend integration patch

The Next.js widget route and widget UI were patched so the browser assistant no longer flattened everything into a single text blob.

The frontend now preserves legal-service response structure: answer, citations, follow-up questions, missing facts, escalate flag, next_action, confidence, and matter_id.

The widget gained better rendering blocks for sources considered, follow-up questions, missing facts, and lawyer-escalation messages.

A temporary mismatch appeared because the backend path was actually mounted as /api/v1/query/query. The frontend was temporarily pointed to that route, then the backend route duplication was cleaned so the final endpoint became /api/v1/query.

By the end of this stage, the website chatbot could successfully talk to the legal backend end to end.

## 2.7 Replacing prototype JSON with real authoritative content

The user requested that no crawler be built this week. Instead, a small number of real authoritative legal-content JSON replacements were prepared from official sources.

A package of authoritative JSON files was created using real Home Affairs and legislation material relevant to refusal, cancellation, review rights, Ministerial Direction No. 108, and Migration Act / Migration Regulations extracts.

Later, an additional Subclass 500 add-on corpus was created from official Home Affairs Student visa 500 sources and Subclass 500-related regulations summaries, so the system would have at least some native knowledge specifically tied to Student visa Subclass 500.

# 3. Most Important Bugs Diagnosed and Fixed

| Issue | Root cause | Fix |
| --- | --- | --- |
| DB reset seemed to succeed but vector stayed at 16 | reset_db.py did not import ORM models, so Base.metadata was incomplete | Added from app.db import models before drop_all/create_all and rebuilt the DB |
| Embedding failed with expected 16 dimensions, not 1536 | Live table was still vector(16) | True rebuild of source_chunks.embedding as vector(1536), then re-ingest and re-embed |
| /api/v1/query route errors after QueryService rewrite | run vs handle_query mismatch; missing get_db helper; wrong assumed Matter fields | Patched route/session/service alignment and rewrote QueryService against actual ORM schema |
| Widget said legal service unavailable | Frontend posted to wrong backend path during duplicated route phase | Temporarily matched /api/v1/query/query, then cleaned backend route to /api/v1/query |
| Reasoning layer kept collapsing to fallback sentence | OpenAI client in reasoning_service.py did not receive API key from backend settings | Switched to get_settings().openai_api_key instead of relying on raw os.getenv |
| Subclass 500 message falsely claimed 500 was unsupported | Insufficient-answer wording always blamed the specific marker if one existed | Adjusted wording logic so unsupported marker text appears only when the real failure reason is marker-specific |

# 4. Reasoning-Service Evolution and Final State at the End of the Week

The reasoning layer changed several times during the conversation.

First, it moved from a Week 1 conservative stub to a grounded LLM answerer.

Then it was redesigned into a stricter two-stage system: (1) extract evidence into structured JSON and (2) synthesize the final answer only from supported facts.

The intent was to prevent the LLM from deciding everything in one shot and to make evidence-bounded answering the core rule.

However, this stricter version initially appeared to fail constantly, especially for questions like “My student visa was refused. What should I do next?” and “My student visa subclass is 500.”

After inspection, the real cause was not the legal logic itself but the missing OpenAI client key in the backend reasoning process. Once the client was changed to use get_settings().openai_api_key, the reasoning layer began to work properly.

The final behavior at the end of the week was improved but still intentionally cautious: unsupported specificity such as Subclass 485 should trigger abstention or consultation; supported general topics like Student visa refusal and Student visa Subclass 500 now have at least some native authoritative source support.

# 5. Current System Status at End of Week 2

| Component | Status |
| --- | --- |
| PostgreSQL 17 + pgvector | Working |
| Embedding contract (text-embedding-3-small, 1536-dim) | Working |
| Curated ingestion pipeline | Working |
| Batch embedding pipeline | Working |
| Hybrid pgvector + keyword retrieval | Working |
| Grounded LLM reasoning | Working after API-key fix |
| Matter/Citation persistence | Working |
| Frontend widget integration | Working end to end |
| Authoritative native corpus for refusal/cancellation/review | Partially in place |
| Authoritative native corpus for Student visa Subclass 500 | Partially in place |

# 6. Best Starting Point for the Next Conversation

The Week 2 objective has been met: the legal-service backend is now a functioning narrow-domain RAG system integrated with the website widget.

The next conversation should not repeat infrastructure work. It should start from the current working system and focus on answer quality refinement, corpus expansion, or evaluation against representative legal questions.

A practical immediate continuation would be to keep expanding authoritative native legal content for the highest-value visa categories and common refusal/cancellation scenarios, then observe how retrieval and reasoning quality change.